## Slide 1: The virtual team Process

## Slide 2: Introduction
Virtual teams start as distributed, often global groups of transient individuals assigned to a virtual initiative and must be transformed into a team.
In contrast to a group of individuals, a team focuses on accomplishing the team goals
Team building motivates team members to work for the goals of the team, its assigned mission
An entrepreneurial approach is important to team building
[1] Allen, J. (2009). Building a group into a team. Internet Journal of Healthcare Administration, 6(1), 3. Retrieved from EBSCOHOST
[2] Mulcahy, R. (2005). PMP Exam Prep. Fifth Edition. No Location: RMC Publications, Inc.

## Slide 3: Introduction
When a group lacks team focus, each member is committed only to the task presented to them and in pursuing their own interests.
In contrast, a team is a set of individuals who have committed to accomplishing the goals of the team.
The team members reinforce each other with their mutual dedication to achieving the team goals.
The purpose of virtual team building is to transform a transient group of distributed individuals into a team
Establishing trust is critical
[1] Allen, J. (2009). Building a group into a team. Internet Journal of Healthcare Administration, 6(1), 3. Retrieved from EBSCOHOST

## Slide 4: introduction
The organization’s executives perform a critical role in the formation of teams
Defining a strategic mission
Allocating responsibilities and resources to divisions and teams
So do senior level managers
Selecting an appropriate leader for the team
Providing links to a support network for the team
The team leader must select the right people for the team based on its mission and situational context
The team must define protocols and processes that optimize its effectiveness

## Slide 5: Organizational preparation

## Slide 6: Balanced scorecard and virtual teams
Global virtual team management has a fundamental role in strategic frameworks. It leverages distributed knowledge to accomplish organizational goals
The Balanced Score Card (BSC) organizes activities to accomplish strategic goals
The BSC is a comprehensive system for delegating authority and resources to accomplish goals, it prepares business cases for resource allocation
It considers four perspectives to align the activities of all units in the organizational structure:
  Financial
  Process
  Customer
  Learning
[1] Niven, P. (2006). Balanced Scorecard: Step-by-Step. Hoboken, NJ: John Wiley & Sons
[2] Shinder, M. & D. McDowell (1999, April). ABC, The Balanced Scorecard and EVA. Stern and Stewart Publication

## Slide 7: Balanced scorecard and virtual teams
The financial objectives are productivity improvement and revenue growth.
The customer perspective identifies the customer and a unit’s value proposition.
There are four categories of process that must be aligned with strategy:
  Process to manage operations
  Process to work with customers
  Process to innovate
  Process to ensure regulatory or policy compliance
Learning objectives enable all other viewpoint objectives.
[1] Niven, P. (2006). Balanced Scorecard: Step-by-Step. Hoboken, NJ: John Wiley & Sons
[2] Shinder, M. & D. McDowell (1999, April). ABC, The Balanced Scorecard and EVA. Stern and Stewart Publication

## Slide 8: Balanced scorecard and virtual teams
Learning enables effectiveness in processes to fulfill mission
It closes the skills gap so new strategic processes can be performed.
Learning is also important because it aligns the work of different individuals so they function as a unit
Without alignment, team members work at cross purposes and much of their energy can be wasted.
Finally, learning is a socialization process to disseminate the common values to the organization or a team.
[1] Niven, P. (2006). Balanced Scorecard: Step-by-Step. Hoboken, NJ: John Wiley & Sons
[2] Senge, P. (2006). The Fifth Discipline: The Art & Practice of the Learning Organization. New York, NY: Currency Books

## Slide 9: Balanced scorecard
An organization will plan a series of activities to accomplish the goals emerging from its strategic framework.
The role of teams in the strategic framework is to organize and execute these activities to add value to the organization.
Through a “communicating and linking” process, an organization’s strategies and goals are disseminated to all levels, including divisions, teams and individuals.
Teams will prepare business cases in terms of those strategies and goals.
[1] Kaplan, R. & D. Norton (1996, January-February). Using the Balanced Scorecard as a Strategic Management System. Harvard Business Review, 75(1), 75-85.
[2] Marchewka, J. (2003). Information technology project management. Providing measurable organizational value. Hoboken, New Jersey: John Wiley & Sons

## Slide 10: Situational awareness & strategy execution
An essential step in strategic planning is a comprehensive reconnaissance of the environment. Strategic priorities would guide the selection of some information from this reconnaissance for further enactment
Several technologies foster agility in an organization to enable the development and execution of a strategy
Customer Relationship Management (CRM) and Enterprise Feedback Management (EFM) systems are technologies that enhance an organization’s ability to scan the environment to develop situational awareness.
Organizations use tools such as CRM to quickly sense the situation and adapt rapidly.
[1] Galavan, G., Murray, J. and Markides, C. (2008). Strategy, Innovation and Change. Oxford University Press.
[2] Doyle, M., Starr D., and R. Martin (2003). Salesnet: Change or Die.

## Slide 11: Situational awareness & strategy execution
In addition, organizations need to know what customers and what non-customers are thinking.
To accomplish this, they are turning to EFM.
EFM helps organize the data from external reconnaissance and integrate it with enterprise data so that the information they return can be used throughout the organization.
This information provides context and situational awareness for the team as well.
[1] Kim, C. and Mauborgne, R. (2005). Blue Ocean Strategy. Harvard Business Press
[2] Beasty, C. (February 2007) Feedback Mountain. Customer Relationship Management. Retrieved from EBSCOHOST

## Slide 12: Situational awareness & strategy execution
A third technology, an HR talent system, will help an organization identify critical skill sets across an organization so that they can be added to a team
A talent system is a must for identifying appropriate staff at all levels.
To encourage innovative teamwork, the workplace should foster hotspots. One of Napoleon’s famous dictums is “Small Plans do not inflame the hearts of men.”
Hotspots are teams of collaborators who are inflamed by an expansive vision. Teams become Hotspots with an inspiring vision.
[1] Story, Mark (April 2004).HROnline: How technology is pushing HR up the corporate ladder. Management. Retrieved from EBSCOHOST.
[2] Barnett, H. (1953). Innovation: The Basis of Cultural Change. New York, NY: McGraw-Hill
[3] Galavan, G., Murray, J. and Markides, C. (2008). Strategy, Innovation and Change. Oxford University Press.

## Slide 13: Situational awareness & strategy execution
Boundary spanning is another important function for forming innovative teams.
Innovative hotspots have members from different groups who do not necessarily start with strong relationships with one another.
Such weak ties are often more effective for finding talent than asking people close to you
[1] Barnett, H. (1953). Innovation: The Basis of Cultural Change. New York, NY: McGraw-Hill
[2] Story, Mark (April 2004).HROnline: How technology is pushing HR up the corporate ladder. Management. Retrieved from EBSCOHOST.
[3] Gladwell, Malcolm (2002). Tipping Point. Back Bay Books

## Slide 14: Team leader traits
Certain traits are essential for a team leader in order to make things happen and, at the same time, to make sense of what is happening.
Foremost among these traits is coup d'oeil: the ability to understand the situation based on incomplete or unfolding information.
Another important leadership trait is empathy to other viewpoints so that different understandings of the situation can be incorporated into the decision making.
In addition, the team leader must be trustworthy so that others will incur risk to accomplish the team tasks.
[1] Sull, D. (2008). From lines to loops: An iterative approach to strategy. In Galavan, R., J. Murray, & C. Markides (Eds). Strategy, Innovation, and Change (163-184). Norfolk: Oxford University Press.

## Slide 15: Team leader traits
In addition, the team leader should be a learner who is willing to learn from situations rather than be defensive
They should have an orientation towards people rather than towards things so they are
Able to motivate
Able to give constructive feedback, recognition and criticism
Able to teach and coach teammates to be at their best
The team leader should have experience and credibility in the mission domain assigned to the team
Additionally, they should be an exceptional observer and communicator
[1] Harwood, G. (2008). Design principles for Successful Virtual Teams. In Nemiro, J., M. Beyerlein, L. Bradley, S. Beyerlein (Eds). The Handbook of High-Performance Virtual Teams (59-83). San Francisco: Jossey-Bass.
.

## Slide 16: organization must select the right leader
It must conduct a comprehensive selection process for the team lead, including the use of a talent system
Interviews for the team leader position should be structured so candidates are in role of virtual team lead
Structured interviews have open ended questions with follow-up probes that may go into more detail
A virtual team scenario should be presented to the candidate
How would they coach team members for the mission
Assign the candidate work samples and evaluate their ability to communicate the work, organize an effort and provide a response
Have strong candidates meet with executive leadership about the work
[1] Harwood, G. (2008). Design principles for Successful Virtual Teams. In Nemiro, J., M. Beyerlein, L. Bradley, S. Beyerlein (Eds). The Handbook of High-Performance Virtual Teams (59-83). San Francisco: Jossey-Bass.
.

## Slide 17: position the team leader for success
Executive staff should meet with the selected team leader to provide the big picture that the team will support
They should assign a sponsor to act as ambassador for the team to the executive management group
Leverage senior executives as educators on expected organizational outcomes
The team leader and senior management should jointly work out the details of the team leader’s role
[1] Harwood, G. (2008). Design principles for Successful Virtual Teams. In Nemiro, J., M. Beyerlein, L. Bradley, S. Beyerlein (Eds). The Handbook of High-Performance Virtual Teams (59-83). San Francisco: Jossey-Bass.
.

## Slide 18: Preparing the initial business case
The team leader will plan and prepare business cases for key initiatives assigned to the team.
The team leader has a decisive role in defining resource needs and their allocation.
These business cases support the planning that is a critical function in preparing balanced scorecards.
In turn, the performance benchmarks defined through the balanced scorecards can be used to evaluate the expected value from each team initiative and prioritize them accordingly.
[1] Kerzner, H. (2009, March 23). Project management: A systems approach to planning, scheduling, and controlling. Tenth Edition. Hoboken, New Jersey: John Wiley & Sons.
[2] Shenhar, S. & D. Dvir (2007, June). Project management research – the challenge and opportunity. Project Management Journal 38(2), 93-99.
[3] Dror, S. (2008, June).The Balanced Scorecard versus quality award models as strategic frameworks. Total Quality Management 19(6), 583-593.

## Slide 19: Selecting the right team
Knowing the team mission, the key initiatives and their priority, the team leader can start selecting the right people for the team.
An important governing principle for selecting team members is the Law of Requisite Variety.
This law states that the variety of knowledge in an organization must be at least as great as the environmental variety that it is attempting to influence. Ashby gives an example in photography:
  A photographer has 5 subjects each at a different distance from the camera.
  The photographer’s camera must have 5 distinct setting to capture all subjects with uniform density and clarity
  If the camera has fewer than 5 settings it lacks requisite variety and will not register with sufficient detail to depict all scenes with accuracy
[1] Ashby, R. (1956). An Introduction to Cybernetics. New York, NY: John Wiley.
[2] Weick, K. (1979). The Social Psychology of Organizing. New York, NY: McGraw-Hill.

## Slide 20: Selecting the right team
In addition to the domains of knowledge a team member adds, there is a set of best practices for selecting virtual team members
Individuals selected for global virtual teams must have good communication skills
They should have empathy for understanding other points of view to prevent escalation of anger and bitterness from the frustrations of communication and coordination over distance and across time zones
Should have familiarity with or ability to learn using virtual management tools such as teleconferencing, video conferencing, web conferencing, discussion forums, document repositories and the like
Since the team leader cannot closely supervise the members, they must have self-management ability
[1] Carmel, E. & P. Tjia (2005). Offshoring information technology. Cambridge, United Kingdom: Cambridge University Press
[2] Thill, J. & C. Bovee (2004). Excellence in Business Communication. 6e. Prentice Hall.

## Slide 21: Establishing the virtual team
Define a clear purpose in a vision statement or charter
Define the necessary skills
  Specific knowledge domains
  More general talents: problem solving, interpersonal skills
  Ability to lead
    Leadership is shared on virtual teams
    Team members must offer guidance and leadership based on expertise
  Self disciplined and highly motivated
  Can learn new, usually simple technology
Identify a pool of people with those skills and talents
Choose the team: invite people, ask for volunteers, ask for nominees
[1] Microsoft (1994). Solutions Development Discipline. Redmond: Microsoft.
[2] Mulcahy, R. (2005). PMP Exam Prep. RMC Publications.
[3] Cochrum, K.. (2013). Close: Leading Well Across Distance and Cultures. Amazon: On-Demand Publishing LLC.
[4] Pocket Mentor (2010). Leading Virtual Teams. Boston: Harvard Business Press
[5] Duarte, D. & N. Snyder (1999). Mastering Virtual Teams. San Francisco: Jossey-Bass

## Slide 22: Designing a new team
Forming and norming a team

## Slide 23: Building a successful team
During team building, members are motivated to work for the best interests of the team and the organizational mission assigned to the team.
It is the responsibility of the organization as well as the team manager to accomplish team building:: encourage the group members to embrace the assigned organizational goals and build trust and cohesiveness in the group .
Kerzner outlines critical functions to building a successful team:
Creating trust;
Motivating commitment to the mission
Instilling personal accountability;
Establishing a results focus.
[1] Kerzner, H. (2009, March 23). Project management: A systems approach to planning, scheduling, and controlling. Tenth Edition. Hoboken, New Jersey: John Wiley & Sons.
[2] Mulcahy, R. (2005). PMP Exam Prep. Fifth Edition. No Location: RMC Publications, Inc.

## Slide 24: Team Building Design Principles
Like any collaborative environment, virtual team environments require:
  Clear vision and goals
  Boundary setting
  Clear work agreements
  The most important factor is establishing high quality relationships
[1] Harwood, G. (2008). Design principles for Successful Virtual Teams. In Nemiro, J., M. Beyerlein, L. Bradley, S. Beyerlein (Eds). The Handbook of High-Performance Virtual Teams (59-83). San Francisco: Jossey-Bass.
.

## Slide 25: Design Principles: Contacting team members
After the team members have been selected, the team leader must contact the team and “carefully orchestrate” their onboarding
During the first contact, the team leader must clearly communicate the team’s mission
The team leader must facilitate the member’s inclusion onto the team.
The extent of inclusion and togetherness depends on the virtual teaming experience of the individuals on the team and whether they are members from high-context cultures
A best practice is to have each team member set up their own Web page with contact information, work hours, time zone, and tools they use
This Web page will often include a resume
[1] Duarte, D. & N. Snyder (1999). Mastering Virtual Teams. San Francisco: Jossey-Bass.

## Slide 26: Launch Meeting
Convene all team members in one location, if possible
Devote several days
Use ice breakers to establish personal connections
Introduce each member
Each team member gives a presentation
Their background
Their special skills
Their hobbies
Their personal interests
[1]Ukens, L. (2004). The New Encyclopedia of Group Activities. SF, CA: John Wiley.
[2] Carmel, E. & P. Tjia (2005). Offshoring information technology. Cambridge, United Kingdom: Cambridge University Press

## Slide 27: Design during Launch Meeting
During the kickoff meeting, the team leader highlights the professional qualifications of team members.
This boosts mutual confidence among the team that everyone on the project is able to perform the project work and achieve the project goals.
In addition to relationship building, the kickoff meeting should precisely communicate project goals, define roles, and, as an integrated team, develop the project plans
For relationship building, time must be allocated for team members to socialize
Some effective approaches to encourage socializing are to have site visits by team sections or to hold off-site meetings
[1] Carmel, E. & P. Tjia (2005). Offshoring information technology. Cambridge, United Kingdom: Cambridge University Press
[2] Thill, J. & C. Bovee (2004). Excellence in Business Communication. 6e. Prentice Hall.
[3] Barczak, G., E. McDonough & N. Athanassiou (2006, May/June) So you want to be a global project leader. Research Technology Management 49(3), 28-35.

## Slide 28: Team charter
An important function of the team charter is to describe the team mission
The mission is the basis for clear direction and effective prioritization.
It helps the team focus on vital factors and to avoid distractions.
A good mission statement is important to team success.
The team leader should have a draft version prepared during the activities to select the team
[1] Kerzner, H. (2009, March 23). Project management: A systems approach to planning, scheduling, and controlling. Tenth Edition. Hoboken, New Jersey: John Wiley & Sons.
[2] Allen, J. (2009). Building a group into a team. Internet Journal of Healthcare Administration, 6(1), 3. Retrieved from EBSCOHOST

## Slide 29: Team leader role
The team leader must guide team members to embrace risk and learning so they can work in new and unfamiliar areas
Leader communicates the meaning of the team mission
Leader creates confidence that team can achieve the goals.
As a role model, the leader exerts idealized influence on the team about how they should behave. Key behaviors are
To respect and encourage others
Learning
Commitment to the team
Intellectual stimulation
[1] Cochrum, K.. (2013). Close: Leading Well Across Distance and Cultures. Amazon: On-Demand Publishing LLC. p 646-8

## Slide 30: Team leader encourages mutuality
Formal hierarchical relationships are being replaced with partnering to form peer relational groups
This moves from 1-way to reciprocal influence in leader member relationships
The team lead should emphasize the quality and quantity of 2-way interactions
  This will increase trust and promote mutuality
  It is built on respect and moral obligation
The team leader must offer team members more opportunity, more responsibility
[1] Cochrum, K.. (2013). Close: Leading Well Across Distance and Cultures. Amazon: On-Demand Publishing LLC.p 602, 611-641
[2] Chan, C., Z. Chen & W. Lam (2011, May 17). LMX, Coaching Attributions, and Employee Performance. Group Organization Management, 36(4), 466-498
[3] Northouse, P (2012). Leadership: Theory and Practice SAGE Publications, Inc; Sixth Edition edition

## Slide 31: Leader role in building quality relations
Leader is a coach
Listens to understand
Trains
Mentors - shares leadership
Asserts authority without being overbearing
Build trust by being trustworthy
Solves complex problems
Fosters mutuality
Distance leadership
Cross cultural – knows personal biases
Knows that cultural indices impact strategy implementation
[1] Cochrum, K.. (2013). Close: Leading Well Across Distance and Cultures. Amazon: On-Demand Publishing LLC.p 560

## Slide 32: member role in building quality relations
Members can be coaches
Listen to understand
Train when possible
Build trust by being trustworthy
Help solve complex problems
Foster mutuality
Cross cultural – knows personal biases
[1] Cochrum, K.. (2013). Close: Leading Well Across Distance and Cultures. Amazon: On-Demand Publishing LLC.p 560

## Slide 33: Design: Virtual Team process
Team process is about how the team should function, the type of behaviors that are necessary for a team to operate effectively in a virtual environment
The taxonomy for this process is:
Introduce and connect team members
Establish team norms and boundaries
Define roles and responsibilities
Define leadership approach
Define team effectiveness: performance management
Define change management process
Begin establishing team culture
[1]Ukens, L. (2004). The New Encyclopedia of Group Activities. SF, CA: John Wiley.

## Slide 34: Team mission and member responsibilities
Clarity is essential
  For vision that guides team generally
  For goals that guide specific actions
  Establish roles and responsibilities matrix
  For performance expectations
  Avoid duplication of effort
  Avoid working at cross purposes
  Integrate individual work efforts into team deliverables
  Clearly defined processes
[1] Andersson, David, The Spatial Nature of Entrepreneurship
[2] Cochrum, K.. (2013). Close: Leading Well Across Distance and Cultures. Amazon: On-Demand Publishing LLC.
[3] Pocket Mentor (2010). Leading Virtual Teams. Boston: Harvard Business Press

## Slide 35: Team norming: establishing work processes
Clearly define operations
  How decisions are made
  The methodologies for accomplishing the team’s work
  Project and operational plans
  Activity milestones
  Standard operating procedures
  Deliverables
  Document and records management
Decision making
  Who makes what type of decision
  Who can assign work to whom
[1] Microsoft (1994). Solutions Development Discipline. Redmond: Microsoft.
[2] Mulcahy, R. (2005). PMP Exam Prep. RMC Publications.
[3] Cochrum, K.. (2013). Close: Leading Well Across Distance and Cultures. Amazon: On-Demand Publishing LLC.
[4] Pocket Mentor (2010). Leading Virtual Teams. Boston: Harvard Business Press
[5] Duarte, D. & N. Snyder (1999). Mastering Virtual Teams. San Francisco: Jossey-Bass

## Slide 36: Team norming: establishing work processes
Transparency is more critical with virtual teams
  All team members must understand the operations
  All team members must agree with the operations
Define travel requirements
Define available resources
Define hours of operation at each location
[1] Microsoft (1994). Solutions Development Discipline. Redmond: Microsoft.
[2] Mulcahy, R. (2005). PMP Exam Prep. RMC Publications.
[3] Cochrum, K.. (2013). Close: Leading Well Across Distance and Cultures. Amazon: On-Demand Publishing LLC.
[4] Pocket Mentor (2010). Leading Virtual Teams. Boston: Harvard Business Press
[5] Duarte, D. & N. Snyder (1999). Mastering Virtual Teams. San Francisco: Jossey-Bass

## Slide 37: Team norming: establishing work processes
Communications policy
  Define appropriate communication including politeness
Cultural differences must be considered
  Distance
  Respect
  Sharing authority
[1] Microsoft (1994). Solutions Development Discipline. Redmond: Microsoft.
[2] Mulcahy, R. (2005). PMP Exam Prep. RMC Publications.
[3] Cochrum, K.. (2013). Close: Leading Well Across Distance and Cultures. Amazon: On-Demand Publishing LLC.
[4] Pocket Mentor (2010). Leading Virtual Teams. Boston: Harvard Business Press
[5] Duarte, D. & N. Snyder (1999). Mastering Virtual Teams. San Francisco: Jossey-Bass

## Slide 38: Team Building Design Principles
Clarity is essential
  Team members want clarity on the What not the How
  They will do the Hows
Team members need
  Appropriate challenge (consistent with their skills)
  Consistent support
  Honest feedback
  Voice in decision making
  Dynamic interaction with leader
[1] Microsoft (1994). Solutions Development Discipline. Redmond: Microsoft.
[2] Mulcahy, R. (2005). PMP Exam Prep. RMC Publications.
[3] Cochrum, K.. (2013). Close: Leading Well Across Distance and Cultures. Amazon: On-Demand Publishing LLC.
[4] Pocket Mentor (2010). Leading Virtual Teams. Boston: Harvard Business Press
[5] Duarte, D. & N. Snyder (1999). Mastering Virtual Teams. San Francisco: Jossey-Bass

## Slide 39: Coaching

## Slide 40: Need for Coaching
Staff will need assistance in
using new technology
properly preparing various documents
work in a virtual environment
work in a multicultural environment
Staff will need feedback
on priorities
on performance
on isolation
on difficulties
[1] Microsoft (1994). Solutions Development Discipline. Redmond: Microsoft.
[2] Mulcahy, R. (2005). PMP Exam Prep. RMC Publications.
[3] Cochrum, K.. (2013). Close: Leading Well Across Distance and Cultures. Amazon: On-Demand Publishing LLC.
[4] Pocket Mentor (2010). Leading Virtual Teams. Boston: Harvard Business Press
[5] Duarte, D. & N. Snyder (1999). Mastering Virtual Teams. San Francisco: Jossey-Bass

## Slide 41: Preliminaries to improve coaching
Have clear priorities
Staff should participate in prioritizing work tasks
Any changes to priorities should be coordinated with the entire team to prevent people from working at cross purposes
An easy mistake is to prioritize requests from co-located members over distant members
[1] Microsoft (1994). Solutions Development Discipline. Redmond: Microsoft.
[2] Mulcahy, R. (2005). PMP Exam Prep. RMC Publications.
[3] Cochrum, K.. (2013). Close: Leading Well Across Distance and Cultures. Amazon: On-Demand Publishing LLC.
[4] Pocket Mentor (2010). Leading Virtual Teams. Boston: Harvard Business Press
[5] Duarte, D. & N. Snyder (1999). Mastering Virtual Teams. San Francisco: Jossey-Bass

## Slide 42: Methods to improve coaching
Periodically review priorities, methods, status, roles, expectations, staff directory
Establish overlapping office hours
Instruct staff to support one another
Instruct staff to search directory for other members who might be able to help
[1] Microsoft (1994). Solutions Development Discipline. Redmond: Microsoft.
[2] Mulcahy, R. (2005). PMP Exam Prep. RMC Publications.
[3] Cochrum, K.. (2013). Close: Leading Well Across Distance and Cultures. Amazon: On-Demand Publishing LLC.
[4] Pocket Mentor (2010). Leading Virtual Teams. Boston: Harvard Business Press
[5] Duarte, D. & N. Snyder (1999). Mastering Virtual Teams. San Francisco: Jossey-Bass

## Slide 43: Methods to improve coaching
Contact members about performance issues: Missed deadlines, Work quality, Team work
Explain the issue to the person
Ask why the issue happened: Distractions, Barriers, or something else
Ask if there is something you can do
Ensure they understand team processes, roles and responsibilities
Ensure they understand the consequences of continued poor performance
[1] Microsoft (1994). Solutions Development Discipline. Redmond: Microsoft.
[2] Mulcahy, R. (2005). PMP Exam Prep. RMC Publications.
[3] Cochrum, K.. (2013). Close: Leading Well Across Distance and Cultures. Amazon: On-Demand Publishing LLC.
[4] Pocket Mentor (2010). Leading Virtual Teams. Boston: Harvard Business Press
[5] Duarte, D. & N. Snyder (1999). Mastering Virtual Teams. San Francisco: Jossey-Bass

## Slide 44: Barriers to team building

## Slide 45: Barriers to building a successful team
Two potential barriers to team building are the absence of organizational support and a conflict over team leadership.
A project charter is an important team building document that can circumvent these barriers.
A well prepared team charter officially defines the mission of the team, the resources and authority granted the team, and the team leader
It is the symbol of organizational support for the team and the team leader.
[1] Kerzner, H. (2009, March 23). Project management: A systems approach to planning, scheduling, and controlling. Tenth Edition. Hoboken, New Jersey: John Wiley & Sons.

## Slide 46: Barriers to building gvts
A multinational virtual team is separated by geography, culture and possibly language.
In this setting, team management must establish collaborative working relationships, which is difficult with a collocated team but encounters additional challenges with multinational teams.
Nevertheless, the team manager must establish collaboration among the multinational GVT members.
This requirement is essential because the Standish Group found that weak collaboration was the primary cause of increased project failures .
[1] Armstrong, D. (2000, March). Building teams across borders. Executive Excellence, 17(3), 10. Retrieved from Ebscohost
[2] Gratton, L (2007). Hot Spots. San Francisco, CA: Berret-Koehler Publishers
[3] Kendra, K. & L. Taplin (2004, April). Project success: A cultural framework. Project Management Journat, 35(1), 30-45. Retrieved from Ebscohost

## Slide 47: Barriers to building gvts
One challenge for virtual team management is the innate tendency to consider a team as a geographically cohesive group.
The team leader must orient team members and stakeholders around a shared purpose in order to transcend the propensity to affiliate based on geography.
In addition to shared purpose, Armstrong recommends that managers foster a team spirit by incorporating distributed staff in decisions and encouraging the sharing of information across borders.
[1] Armstrong, D. (2000, March). Building teams across borders. Executive Excellence, 17(3), 10. Retrieved from Ebscohost
[2] Kendra, K. & L. Taplin (2004, April). Project success: A cultural framework. Project Management Journat, 35(1), 30-45. Retrieved from Ebscohost

## Slide 48: Barriers to building gvts
Increased management cost is another weakness with a global virtual team. There is an added overhead cost in managing staff in different time zones.
Moreover, differing cultural attitudes must be coordinated. Multinational team members are influenced by their national culture and the attitudes and values ingrained by it.
Another primary failure factor for GVTs is inability to align multiple cultures.
[1] Armstrong, D. (2000, March). Building teams across borders. Executive Excellence, 17(3), 10. Retrieved from Ebscohost
[2] Kendra, K. & L. Taplin (2004, April). Project success: A cultural framework. Project Management Journat, 35(1), 30-45. Retrieved from Ebscohost

## Slide 49: Barriers to building gvts
A final weakness in multinational projects is distributed knowledge management.
Andersson concludes that spatial collocation enhances transfer of knowledge so that the economic value of a collocated activity is enhanced.
The history of urbanization is offered as proof of the added value from proximity to knowledge.
Nevertheless, Armstrong asserts that the team leader must plan the team structure so that knowledge exchange spans distances.
[1] Andersson, David (2005, Summer). The spatial nature of entrepreneurship. The Quarterly Journal of Austrian Economics, 8(2), 21-34
[2] Armstrong, D. (2000, March). Building teams across borders. Executive Excellence, 17(3), 10. Retrieved from Ebscohost

## Slide 50: Overcoming Barriers to building gvts
A multinational organization can counterbalance national culture by establishing a strong project management culture.
As a subculture, project management can modulate the national culture influences by creating membership attitudes and values specific to projects.
Indeed, Wang and Liu report that project management training helps high context cultures such as China understand and adapt to western, low context project management.
A strong commitment to project management training improves GVT performance.
[1] Wang, X. & L. Liu (2007, September). Cultural barriers to the use of western project management in Chinese enterprises: Some empirical evidence from Yunnan province. Project Management Journal, 38(3), 61-73.
[2] Kendra, K. & L. Taplin (2004, April). Project success: A cultural framework. Project Management Journat, 35(1), 30-45. Retrieved from Ebscohost

## Slide 51: Overcoming Barriers to building gvts
Carmel and Tjia (2005) recommend the use of liaison positions in international virtual teams as a means of enhancing understanding and to supplement the technology mediated communications.
Likewise, Mintzberg (1993) recommends liaison positions to coordinate the work of independent units to expedite knowledge transfer.
An integrating manager is a liaison position with formal authority to act on behalf of the central unit (Mintzberg, 1993).
On the other hand, a liaison officer is a liaison position with no formal authority but one that acts as a communications nexus to interpret and clarify understanding between the remote units (Mintzberg, 1993).
[1] Carmel, E. & P. Tjia (2005). Offshoring information technology. Cambridge, United Kingdom: Cambridge University Press.
[2] Mintzberg, H. (1993). Structure in fives. Designing effective organizations. Upper Saddle River, NJ: Prentice Hall

## Slide 52: coordinating cross cultural staff
Empowered liaison structures can provide a direct management connection that avoids spanning two (or more) national chains of command for team activity.
In addition, performance incentives can be employed to motivate national management hierarchies to support multinational virtual teams.
Incentives in a balanced scorecard framework combine financial and non-financial measures to guide the organization in accomplishing assigned strategies.
Non-financial incentives are more important for collectivist cultures: protection and security for example
[1] Carmel, E. & P. Tjia (2005). Offshoring information technology. Cambridge, United Kingdom: Cambridge University Press.
[2] Mintzberg, H. (1993). Structure in fives. Designing effective organizations. Upper Saddle River, NJ: Prentice Hall

## Slide 53: coordinating cross cultural staff
Misunderstandings based on the nuances of language are often the result of ill-structured communications that lead to confusion.
To improve collaboration in international virtual teams, documentation should be carefully structured.
In addition, task related communications should be sent in formal documents that have a standardized structure rather than as emails, which can also be easily lost to the team history.
Furthermore, terminology should be precisely defined upfront so that a common understanding is associated with important, task related words
These actions can be taken in face-to-face kick-off or synchronization meetings
[1] Weick, K. & P. Van Orden (1990, Spring). Organizing on a Global Scale: A Research and Teaching Agenda. Human Resource Management, 29(1), 49-61. Retrieved from Ebscohost.
[2] Mintzberg, H. (1993). Structure in fives. Designing effective organizations. Upper Saddle River, NJ: Prentice Hall
[3] Barczak, G., E. McDonough & N. Athanassiou (2006, May/June) So you want to be a global project leader. Research Technology Management 49(3), 28-35

## Slide 54: coordinating cross cultural staff
Richer communication media improve cross-cultural communications
Richness is a medium’s ability to transmit multiple information cues, enable personal focus and enhance feedback.
A richer communication medium reduces misunderstandings and confusion in global activities.
Using rich communications media is effective for improving collaboration and management of distributed knowledge.
The richest communication medium is face-to-face but it is also the most restrictive because all parties must be present at the same place and at the same time.
Email, discussion board, teleconference are not as rich but are less restrictive.
[1] Weick, K. & P. Van Orden (1990, Spring). Organizing on a Global Scale: A Research and Teaching Agenda. Human Resource Management, 29(1), 49-61. Retrieved from Ebscohost.
[2] Thill, J. & C. Bovee (2004). Excellence in business communication. 6th edition. Prentice Hall. Retrieved electronic version from http://www.coursecompass.com/C

## Slide 55: coordinating cross cultural staff
Carmel and Tjia recommend staff rotations as another step for integrating resources from different cultures.
With staff members from different cultures at each location, the distant locations don’t appear so alien.
Another approach is to hire bi-cultural employees with the intent of providing a familiar presence to team members from a distant culture.
Finally, intercultural sensitivity training can avoid misunderstandings and confusion in multi-cultural teams.
[1] Carmel, E. & P. Tjia (2005). Offshoring information technology. Cambridge, United Kingdom: Cambridge University Press.
[2] Thill, J. & C. Bovee (2004). Excellence in business communication. 6th edition. Prentice Hall. Retrieved electronic version from http://www.coursecompass.com/