## Slide 1: IMPACT OF Culture
on virtual teams

## Slide 2: Managing Trust across Cultures
  Market globalization results in an increasing tendency for the world to act as one global system, with corporations having presence world-wide
  While advances in travel and communications technologies have made globalization a reality, they also force businesses to address cultural barriers to communications and management techniques.
  Intercultural communications “is the process of sending and receiving messages between people whose cultural backgrounds lead them to interpret verbal and non-verbal signs differently”
[1] Thill, J. & C. Bovee (2004). Excellence in Business Communication. 6e. Prentice Hall.

## Slide 3: Managing Trust across Cultures
  Before any business action can be completed, there must be communication and interaction between the participants.
  When the participants are from different cultures, the messages and interactions between them can be misinterpreted.
  Due to the global nature of modern virtual teams, expect that many team members will be in other countries, of other cultures, and may interpret communication content differently than the message was intended to communicate.
  Such misinterpreted messages, because they deal with negotiating business transactions, can adversely affect the trust levels of team members.
[1] Thill, J. & C. Bovee (2004). Excellence in Business Communication. 6e. Prentice Hall.

## Slide 4: CULTURE AND global virtual teams
The cultural factors that can impact behavior on global virtual teams include language, values and nonverbal communications
A cultural faux pas can be an embarrassing experience for professional managers.
The best intentions can be undermined with negative consequences for the team.
The good news is that coaching and training can reconcile cultural differences and harmonize team operation
[1] Duncan, T. (2005). Principles of advertising & IMC. New York, NY: McGraw-Hill/Irwin.
[2] Hawkins, D., D. Mothersbaugh & R. Best (2007). Consumer behavior. McGraw-Hill/Irwin.
[3] Hofstede, G. (2009). Hofstede cultural dimension tool. Itim International Web site. Retrieved from http://www.geert-hofstede.com/hofstede_dimensions.php
[4] Thill, J. & C. Bovee (2004). Excellence in business communication. 6th edition. Prentice Hall. Retrieved electronic version from http://www.coursecompass.com/
[5] Wang, X. & L. Liu (2007, September). Cultural barriers to the use of western project management in Chinese enterprises: Some empirical evidence from Yunnan province. Project Management Journal, 38(3), 61-73.

## Slide 5: CULTURE AND global virtual teams
Culture, according to eminence grise Geert Hofstede, is the collective conditioning of the mind that distinguishes members of one group from another
[1] Carmel, E. & P. Tjia (2005). Offshoring information technology. Cambridge, United Kingdom: Cambridge University Press
Human Nature
Culture
Personality
Specific to individual
Specific to group
Universal to all

## Slide 6: Four Levels of Institution
[1] Williamson, O (1998). Transaction Cost Economics: How it works; where it is headed. De Economist 146(1), p 26
Formal Organization
Structures
Market Firm Contract
Year
to
Decade
Transaction Cost Economics
Informal Social
Structures
Religion Culture
Centuries to Millennia
Economic History
Resource Allocation Models
Traditionalincentive
Continual Response to Change
Traditional Economics
Formal Social
Structures
Judiciary Polity
Decades
to
Centuries
Property Rights Economics

## Slide 7: CULTURE AND global virtual teams
Culture is deeply engrained in each person
It is encoded in us by the age of 10
Much of culture is invisible: fundamental values and beliefs that are hard to change and may be difficult even to observe
Two social scientists are preeminent in the field of cultural analysis for business purposes:
Geert Hofstede
Edward Hall
[1] Duncan, T. (2005). Principles of advertising & IMC. New York, NY: McGraw-Hill/Irwin.
[2] Hawkins, D., D. Mothersbaugh & R. Best (2007). Consumer behavior. McGraw-Hill/Irwin.
[3] Hofstede, G. (2009). Hofstede cultural dimension tool. Itim International Web site. Retrieved from http://www.geert-hofstede.com/hofstede_dimensions.php
[4] Thill, J. & C. Bovee (2004). Excellence in business communication. 6th edition. Prentice Hall. Retrieved electronic version from http://www.coursecompass.com/
[5] Wang, X. & L. Liu (2007, September). Cultural barriers to the use of western project management in Chinese enterprises: Some empirical evidence from Yunnan province. Project Management Journal, 38(3), 61-73.

## Slide 8: CULTURE AND global virtual teams
Hall proposes that culture has three dimensions
1. High-context and Low-context cultures
2. Time Orientation
3. Space Territoriality
[1] Duncan, T. (2005). Principles of advertising & IMC. New York, NY: McGraw-Hill/Irwin.
[2] Hawkins, D., D. Mothersbaugh & R. Best (2007). Consumer behavior. McGraw-Hill/Irwin.
[3] Hofstede, G. (2009). Hofstede cultural dimension tool. Itim International Web site. Retrieved from http://www.geert-hofstede.com/hofstede_dimensions.php
[4] Thill, J. & C. Bovee (2004). Excellence in business communication. 6th edition. Prentice Hall. Retrieved electronic version from http://www.coursecompass.com/
[5] Wang, X. & L. Liu (2007, September). Cultural barriers to the use of western project management in Chinese enterprises: Some empirical evidence from Yunnan province. Project Management Journal, 38(3), 61-73.

## Slide 9: CULTURE AND global virtual teams
1. High-context and Low-context cultures
Hall contends that in some cultures, messages are explicit so that the words carry the information. These are low-context cultures
In contrast, with high-context cultures, there is more information contained in the context and less in the actual words
In high-context cultures the wording is only one part of the message, the context is also part of the message
In low-context cultures, the wording is the message.
Some lean media are better suited for low-context culture, for example email.
[1] Duncan, T. (2005). Principles of advertising & IMC. New York, NY: McGraw-Hill/Irwin.
[2] Hawkins, D., D. Mothersbaugh & R. Best (2007). Consumer behavior. McGraw-Hill/Irwin.
[3] Hofstede, G. (2009). Hofstede cultural dimension tool. Itim International Web site. Retrieved from http://www.geert-hofstede.com/hofstede_dimensions.php
[4] Thill, J. & C. Bovee (2004). Excellence in business communication. 6th edition. Prentice Hall. Retrieved electronic version from http://www.coursecompass.com/
[5] Wang, X. & L. Liu (2007, September). Cultural barriers to the use of western project management in Chinese enterprises: Some empirical evidence from Yunnan province. Project Management Journal, 38(3), 61-73.

## Slide 10: CULTURE AND global virtual teams
2. Time Orientation
In some cultures, time is linear and absolute, and punctuality and meeting deadlines are stressed.
In other cultures, time is flexible so that meeting times are a suggestion and time estimates are as flexible as the deadlines that result from them.
In flextime cultures, people tend to work on many activities in parallel
In hard-time cultures, people tend to do tasks sequentially.
This dimensional difference can lead to conflicts
[1] Duncan, T. (2005). Principles of advertising & IMC. New York, NY: McGraw-Hill/Irwin.
[2] Hawkins, D., D. Mothersbaugh & R. Best (2007). Consumer behavior. McGraw-Hill/Irwin.
[3] Hofstede, G. (2009). Hofstede cultural dimension tool. Itim International Web site. Retrieved from http://www.geert-hofstede.com/hofstede_dimensions.php
[4] Thill, J. & C. Bovee (2004). Excellence in business communication. 6th edition. Prentice Hall. Retrieved electronic version from http://www.coursecompass.com/
[5] Wang, X. & L. Liu (2007, September). Cultural barriers to the use of western project management in Chinese enterprises: Some empirical evidence from Yunnan province. Project Management Journal, 38(3), 61-73.

## Slide 11: CULTURE AND global virtual teams
3. Space Territoriality
In some cultures, personal space requires a greater distance: arms length or more
In others, people require much less space and this can make their more territorial team mates uncomfortable when collocated
This dimension also extends to ownership. Those cultures that need less space, also have less regard for ownership
Team members with a cultural need for more space also tend to place more emphasis on security
This can lead to conflicts on global virtual teams
[1] Duncan, T. (2005). Principles of advertising & IMC. New York, NY: McGraw-Hill/Irwin.
[2] Hawkins, D., D. Mothersbaugh & R. Best (2007). Consumer behavior. McGraw-Hill/Irwin.
[3] Hofstede, G. (2009). Hofstede cultural dimension tool. Itim International Web site. Retrieved from http://www.geert-hofstede.com/hofstede_dimensions.php
[4] Thill, J. & C. Bovee (2004). Excellence in business communication. 6th edition. Prentice Hall. Retrieved electronic version from http://www.coursecompass.com/
[5] Wang, X. & L. Liu (2007, September). Cultural barriers to the use of western project management in Chinese enterprises: Some empirical evidence from Yunnan province. Project Management Journal, 38(3), 61-73.

## Slide 12: CULTURE AND global virtual teams
The original Hofstede model had four dimensions. The more modern Hofstede model proposes that culture has a fifth: future:
1. Power Orientation
2. Relationship Orientation
3. Masculinity/Femininity
4. Uncertainty Orientation
5. Future/Pragmatism Orientation
A sixth has been added in 2010:
6. Indulgence
[1] Duncan, T. (2005). Principles of advertising & IMC. New York, NY: McGraw-Hill/Irwin.
[2] Hawkins, D., D. Mothersbaugh & R. Best (2007). Consumer behavior. McGraw-Hill/Irwin.
[3] Hofstede, G. (2009). Hofstede cultural dimension tool. Itim International Web site. Retrieved from http://www.geert-hofstede.com/hofstede_dimensions.php
[4] Thill, J. & C. Bovee (2004). Excellence in business communication. 6th edition. Prentice Hall. Retrieved electronic version from http://www.coursecompass.com/
[5] Wang, X. & L. Liu (2007, September). Cultural barriers to the use of western project management in Chinese enterprises: Some empirical evidence from Yunnan province. Project Management Journal, 38(3), 61-73.

## Slide 13: CULTURE AND global virtual teams
Power Orientation
This is the emotional distance between managers and their subordinates
It is the extent subordinates accept the unequal distribution of power
High power cultures tend to have more autocratic management, examples are in countries like Russia, China and Indonesia
Team members from high power cultures are unlikely to disagree with their managers or team policies
They are also more comfortable with autocratic/paternalistic decision making, which can be problematic in virtual teams
In contrast, low power orientation cultures are more egalitarian and don’t accept large disparities in power
[1] Duncan, T. (2005). Principles of advertising & IMC. New York, NY: McGraw-Hill/Irwin.
[2] Hawkins, D., D. Mothersbaugh & R. Best (2007). Consumer behavior. McGraw-Hill/Irwin.
[3] Hofstede, G. (2009). Hofstede cultural dimension tool. Itim International Web site. Retrieved from http://www.geert-hofstede.com/hofstede_dimensions.php
[4] Thill, J. & C. Bovee (2004). Excellence in business communication. 6th edition. Prentice Hall. Retrieved electronic version from http://www.coursecompass.com/
[5] Wang, X. & L. Liu (2007, September). Cultural barriers to the use of western project management in Chinese enterprises: Some empirical evidence from Yunnan province. Project Management Journal, 38(3), 61-73.

## Slide 14: CULTURE AND global virtual teams
2. Relationship Orientation
In some cultures, people are highly individualistic and think of themselves as individuals rather than part of a group
Individualists stress freedom, privacy, personal time and personal challenges
They tend to be more assertive and confrontational in work settings
Wealthy nations tend to be more individualistic
Group harmony is more important to collectivists and they value loyalty to the group and group protection over freedom and privacy
Collectivists are reluctant to work with strangers on virtual teams, a special effort must be made to create friendships with them
[1] Duncan, T. (2005). Principles of advertising & IMC. New York, NY: McGraw-Hill/Irwin.
[2] Hawkins, D., D. Mothersbaugh & R. Best (2007). Consumer behavior. McGraw-Hill/Irwin.
[3] Hofstede, G. (2009). Hofstede cultural dimension tool. Itim International Web site. Retrieved from http://www.geert-hofstede.com/hofstede_dimensions.php
[4] Thill, J. & C. Bovee (2004). Excellence in business communication. 6th edition. Prentice Hall. Retrieved electronic version from http://www.coursecompass.com/
[5] Wang, X. & L. Liu (2007, September). Cultural barriers to the use of western project management in Chinese enterprises: Some empirical evidence from Yunnan province. Project Management Journal, 38(3), 61-73.

## Slide 15: CULTURE AND global virtual teams
3. Masculinity/Femininity
In a masculine culture, achievement and success are paramount while in a feminine culture, caring for others and quality of life are most important
Team members from a feminine culture prefer consensus management while in contrast those from masculine culture prefer decisive management
Rewards in feminine cultures are distributed equally to the group
In masculine cultures they are distributed according to perceived contribution
[1] Duncan, T. (2005). Principles of advertising & IMC. New York, NY: McGraw-Hill/Irwin.
[2] Hawkins, D., D. Mothersbaugh & R. Best (2007). Consumer behavior. McGraw-Hill/Irwin.
[3] Hofstede, G. (2009). Hofstede cultural dimension tool. Itim International Web site. Retrieved from http://www.geert-hofstede.com/hofstede_dimensions.php
[4] Thill, J. & C. Bovee (2004). Excellence in business communication. 6th edition. Prentice Hall. Retrieved electronic version from http://www.coursecompass.com/
[5] Wang, X. & L. Liu (2007, September). Cultural barriers to the use of western project management in Chinese enterprises: Some empirical evidence from Yunnan province. Project Management Journal, 38(3), 61-73.
[6] Hofstede, G., & M. Minkov, Cultures and Organizations: Software of the Mind (New York: McGraw-Hill Books, 2010), table 5.5

## Slide 16: CULTURE AND global virtual teams
4. Uncertainty Orientation
This deals with uncertainty or ambiguity avoidance
People from cultures that avoid uncertainty prefer that rules are set and unambiguous
They tend to stay with a bad situation because of the uncertainty in leaving the bad situation for an unknown situation
They also need more explanation and proof for actions
[1] Duncan, T. (2005). Principles of advertising & IMC. New York, NY: McGraw-Hill/Irwin.
[2] Hawkins, D., D. Mothersbaugh & R. Best (2007). Consumer behavior. McGraw-Hill/Irwin.
[3] Hofstede, G. (2009). Hofstede cultural dimension tool. Itim International Web site. Retrieved from http://www.geert-hofstede.com/hofstede_dimensions.php
[4] Thill, J. & C. Bovee (2004). Excellence in business communication. 6th edition. Prentice Hall. Retrieved electronic version from http://www.coursecompass.com/
[5] Wang, X. & L. Liu (2007, September). Cultural barriers to the use of western project management in Chinese enterprises: Some empirical evidence from Yunnan province. Project Management Journal, 38(3), 61-73.

## Slide 17: CULTURE AND global virtual teams
5. Future Orientation
This is delaying gratification for the future
Team members from a future oriented culture stress savings, perseverance and persistence
Team members with a present or past orientation instead place emphasis on tradition, social obligation, and current gratification
Future oriented team members have a longer term perspective
Present and past oriented team members have a conservative historic or short-term point of view.
[1] Duncan, T. (2005). Principles of advertising & IMC. New York, NY: McGraw-Hill/Irwin.
[2] Hawkins, D., D. Mothersbaugh & R. Best (2007). Consumer behavior. McGraw-Hill/Irwin.
[3] Hofstede, G. (2009). Hofstede cultural dimension tool. Itim International Web site. Retrieved from http://www.geert-hofstede.com/hofstede_dimensions.php
[4] Thill, J. & C. Bovee (2004). Excellence in business communication. 6th edition. Prentice Hall. Retrieved electronic version from http://www.coursecompass.com/
[5] Wang, X. & L. Liu (2007, September). Cultural barriers to the use of western project management in Chinese enterprises: Some empirical evidence from Yunnan province. Project Management Journal, 38(3), 61-73.

## Slide 18: Cultural Consequences for virtual teams

## Slide 19: Consequences of culture
In the leadership and knowledge lecture, we said GVTs should operate along certain lines.
In what ways does a culture support virtual team functioning
In what ways does culture become an obstacle
How do we deal with these obstacles

## Slide 20: Impact on Leadership: collectivism
Hofstede informs us that Individualism and Power Distance are the dimensions that impact Leadership
Many American leadership theories assume self-interest motivates all team participants, e.g. Transactional Leadership
In contrast, leadership is a group phenomenon for members from a collectivist culture
Leading a working group will not engage collectivist team members. They need to be part of an ingroup
The team leader must turn a working group into an ingroup by extending loyalty in the form of offering protection and security just as their regular ingroups do.
[1] Hofstede, G. (1983). The Cultural Relativity of Organizational Practices and Theories. Journal of International Business Studies, 14(2), 75-89.
[2] Wang, X. & L. Liu (2007, September). Cultural barriers to the use of western project management in Chinese enterprises: Some empirical evidence from Yunnan province. Project Management Journal, 38(3), 61-73.

## Slide 21: Impact on Leadership: power distance
In America, with an average Power-Distance measure, participative leadership has subordinates participate in decisions but the leader makes the decisions
In countries with higher Power-Distances, subordinates do not want to participate in management decisions, they expect autocratic managers
These type of subordinates will make it difficult for a team leader to not be autocratic
In countries with lower Power-Distances, subordinates do not wait to be empowered, they take the initiative on their own.
They will also challenge the team leader on any action or decision
[1] Hofstede, G. (1983). The Cultural Relativity of Organizational Practices and Theories. Journal of International Business Studies, 14(2), 75-89.
[2] Wang, X. & L. Liu (2007, September). Cultural barriers to the use of western project management in Chinese enterprises: Some empirical evidence from Yunnan province. Project Management Journal, 38(3), 61-73.

## Slide 22: Impact on organizing: power distance
Organizations are structures to distribute power and to increase predictability
Power-Distance and Uncertainty Avoidance are the dimensions that impact organizational structure
There are 4 power distribution models
The pyramid where power is always exercised by the smaller layer just above, France as an example
The well-oiled machine where power is distributed by rules that govern action, with Germany as an example
The village where power is negotiated between parties, Britain as an example
The family model where power is held by the father or authority figure with few formal rules, India and China as examples
[1] Hofstede, G. (1983). The Cultural Relativity of Organizational Practices and Theories. Journal of International Business Studies, 14(2), 75-89.
[2] Wang, X. & L. Liu (2007, September). Cultural barriers to the use of western project management in Chinese enterprises: Some empirical evidence from Yunnan province. Project Management Journal, 38(3), 61-73.

## Slide 23: Impact on motivation
The Individual/Collective dimension will have a major impact on motivating people
Team members from an individualistic culture are interested in advancing themselves, those from collectivist cultures are interested in fulfilling duties to their ingroups
Motivating such commitment is influenced by two other cultural dimensions: Uncertainty avoidance and Masculinity
Achieving goals is risky so the virtual team leader must prove to risk avoidance cultures that a good risk management system is in place, and offer them security
Likewise, such a commitment creates a need to perform, to assert oneself, a Masculine cultural dimension
[1] Hofstede, G. (1983). The Cultural Relativity of Organizational Practices and Theories. Journal of International Business Studies, 14(2), 75-89.
[2] Wang, X. & L. Liu (2007, September). Cultural barriers to the use of western project management in Chinese enterprises: Some empirical evidence from Yunnan province. Project Management Journal, 38(3), 61-73.

## Slide 24: Perceived Risk Levels
  Trust also differs across culture types and nationalities.
  Trustworthiness is a significant factor in the development of relationships in global virtual teams.
  The higher the perceived risk level, the higher the level of trust that is required for a team members to overcome their concerns and take initiative in a virtual team .

## Slide 25
  Staff from two different countries have a cultural distinctiveness that causes them to interpret and perceive the level of risks concerning global virtual teams differently.
  In a high-context culture, team members prefer to establish social relationships first, before conducting business transactions, which lead to personal and long-term relationships in the future
  If a team member from a high-context culture does not get the opportunity to establish some kind of social relationship before working on the team, then they are likely to perceive higher levels of risk and be hesitant to fully engage.
Risk Perception across Cultures
[1] Thill, J. & C. Bovee (2004). Excellence in business communication. 6th edition. Prentice Hall. Retrieved electronic version from http://www.coursecompass.com/C

## Slide 26: adjusting to Uncertainty
Some cultures are more averse to uncertainty.
Such a culture attempts to minimize uncertainty with strict laws and rules.
On a GVT, such members would prefer explicitly published rules and guidelines
An American must also realize that cultures averse to uncertainty are not tolerant of multiple points of view
For them there is one truth and they have it, which may be a hindrance to tapping distributed knowledge and incorporating requisite variety
They may need be coached on the necessity for accessing and leveraging distributed knowledge

## Slide 27: culture’s impact on GVT function
In summary, leading, organizing and motivating are heavily influenced by what we have learned from our culture
The Individualist and the Power Dimensions influence the leading of global virtual teams
The Power and Uncertainty Dimensions influence organizing, which is a means to distribute power, very necessary on global virtual teams
The Individualist, Uncertainty and Masculine Dimensions affect the motivating of global virtual teams to perform
[1] Hofstede, G. (1983). The Cultural Relativity of Organizational Practices and Theories. Journal of International Business Studies, 14(2), 75-89.
[2] Wang, X. & L. Liu (2007, September). Cultural barriers to the use of western project management in Chinese enterprises: Some empirical evidence from Yunnan province. Project Management Journal, 38(3), 61-73.

## Slide 28: Cultural principles in practice

## Slide 29: An example from Hofstede
Japan is an example Hofstede uses to illustrate how to successfully apply his theory
Companies in most countries have failed after applying modern American management practices because they indiscriminately applied them without adapting to their culture
In contrast, Japan carefully selected what would work and rejected the rest.
Japan especially rejected the “everybody for himself” mentality in American theories of the firm and the economy
[1] Hofstede, G. (1983). The Cultural Relativity of Organizational Practices and Theories. Journal of International Business Studies, 14(2), 75-89.
[2] Wang, X. & L. Liu (2007, September). Cultural barriers to the use of western project management in Chinese enterprises: Some empirical evidence from Yunnan province. Project Management Journal, 38(3), 61-73.

## Slide 30: An example from Hofstede
In countries with a Collectivist Dimension measure, “everybody for himself” created problems
It abandoned the protection and security offering that collectivist ingroups provide
Employees then wondered what they get in exchange for their loyalty
Hofstede’s research discovered that this combination bred disloyal, irresponsible employees
Japan, almost singularly, kept the collectivist protection and security while it adapted other aspects of American management and was singularly successful
[1] Hofstede, G. (1983). The Cultural Relativity of Organizational Practices and Theories. Journal of International Business Studies, 14(2), 75-89.
[2] Wang, X. & L. Liu (2007, September). Cultural barriers to the use of western project management in Chinese enterprises: Some empirical evidence from Yunnan province. Project Management Journal, 38(3), 61-73.

## Slide 31: The case of Team management in china
Wang and Liu propose that Chinese culture presents impediments to team management
Three areas are possible obstacles
The Confucian Doctrine of the Mean stresses avoidance of conflict by suppressing disagreement by avoiding open communications
Chinese culture demands hierarchical organizational forms with high Power Orientation so that people are boss oriented not task oriented
The need for long-term relationships before participating in groups
[1] Hofstede, G. (1983). The Cultural Relativity of Organizational Practices and Theories. Journal of International Business Studies, 14(2), 75-89.
[2] Wang, X. & L. Liu (2007, September). Cultural barriers to the use of western project management in Chinese enterprises: Some empirical evidence from Yunnan province. Project Management Journal, 38(3), 61-73.

## Slide 32: The case of Team management in china
However, the research by Wang and Liu as well as Kendra and Taplin indicate that these cultural obstacles to team function can be overcome by training.
They find that for project teams, the more project management training in an organization the more it can support team management
This is not just learning the tools and techniques but also the values and beliefs
Open communication that surfaces disagreements
Relationships with cross-functional and cross-cultural team members
Need for horizontal management, networked not hierarchical
Task orientation
[1] Hofstede, G. (1983). The Cultural Relativity of Organizational Practices and Theories. Journal of International Business Studies, 14(2), 75-89.
[2] Wang, X. & L. Liu (2007, September). Cultural barriers to the use of western project management in Chinese enterprises: Some empirical evidence from Yunnan province. Project Management Journal, 38(3), 61-73.
[3] Kendra, K. & L. Taplin (2004, April). Project success: A cultural framework. Project Management Journal, 35(1), 30-45. Retrieved from Ebscohost

## Slide 33: Improving cross cultural Interaction
Understanding cultural makeup of team
Mitigating cultural impact

## Slide 34: Understanding cultures: the Hofstede tool

## Slide 35
  Professor Geert Hofstede has “conducted a comprehensive study of how values in the workplace are influenced by culture”
  As mentioned, he developed a model to assist managers in differentiating cultures in terms of six “dimensions,” :
    Power Distance – PDI
    Individualism – IDV
    Masculinity – MAS
    Uncertainty Avoidance – UAI
    Long-Term Orientation - LTO
    Indulgence/Restraint .
Understand the Cultures on your team
[1] Hofstede, G. (2009). Hofstede cultural dimension tool. Itim International Web site. Retrieved from http://www.geert-hofstede.com/hofstede_dimensions.php

## Slide 36
  The scores of each dimension for each country are backed up by survey data from 46 countries and regions. Hofstede’s work was updated and expanded in 1991, 2001, and 2005, and continues to be widely cited and used by management scholars and practitioners
  Today, scores are listed for 74 countries and regions, partly based on replications and extensions of Hofstede’s study on different international populations.
Hofstede’s research
[1] Shi, X & J. Wang (2011). Interpreting Hofstede Model and GLOBE Model: Which Way to Go for Cross-Cultural Research? International Journal of Business and Management, 6(5), 93-99

## Slide 37: Hofstede’s Cultural Graphing Tool
  Through extensive research, scores for each dimension can be determined via a website graphing tool or the Cultural GPS iPhone App and used to compare the cultures between two selected countries
  Hofstede’s scale systematically categorizes and summarizes the major cultural dimensions that influence particular regions of the world.
  The graphs produced by the tool show where there are significant differences between the scores in the five dimensions and can indicate some very different cultural characteristics.
[1] Hofstede, G. (2009). Hofstede cultural dimension tool. Itim International Web site. Retrieved from http://www.geert-hofstede.com/hofstede_dimensions.php

## Slide 38: Hofstede’s Cultural Graphing Tool
  A team should apply the Hofstede model and determine the potential cultural differences that need to be addressed.
  Awareness is the first step in improving cultural interaction
  This tools is located on the Web at http://geert-hofstede.com/countries.html

## Slide 39: Mitigating impact of cultural differences

## Slide 40: coordinating cross cultural staff
An inability to integrate multiple cultures is a primary cause for global virtual team failure
National culture affects international project members through embedded national behaviors.
Language, values and nonverbal communications are all cultural facets that can impact attitudes and conduct
Cultural behavior will impact global teams.
[1] Kendra, K. & L. Taplin (2004, April). Project success: A cultural framework. Project Management Journat, 35(1), 30-45. Retrieved from Ebscohost
[2] Hawkins, D., D. Mothersbaugh & R. Best (2007). Consumer behavior. Boston, MA: McGraw-Hill/Irwin

## Slide 41: coordinating cross cultural staff
Carmel and Tjia recommend the use of liaison positions in international virtual teams as a means of enhancing understanding and to supplement the technology mediated communications.
Likewise, Mintzberg recommends liaison positions to coordinate the work of independent units to expedite knowledge transfer.
An integrating manager is a liaison position with formal authority to act on behalf of the central unit
On the other hand, a liaison officer is a liaison position with no formal authority but one that acts as a communications nexus to interpret and clarify understanding between the remote units
[1] Carmel, E. & P. Tjia (2005). Offshoring information technology. Cambridge, United Kingdom: Cambridge University Press.
[2] Mintzberg, H. (1993). Structure in fives. Designing effective organizations. Upper Saddle River, NJ: Prentice Hall

## Slide 42: coordinating cross cultural staff
Empowered liaison structures can provide a direct management connection that avoids spanning two (or more) national chains of command for team activity
In addition, performance incentives can be employed to motivate national management hierarchies to support multinational virtual teams.
Incentives in a balanced scorecard framework combine financial and non-financial measures to guide the organization according to selected strategies
These strategies can include support for leading global virtual teams.
[1] Carmel, E. & P. Tjia (2005). Offshoring information technology. Cambridge, United Kingdom: Cambridge University Press.
[2] Mintzberg, H. (1993). Structure in fives. Designing effective organizations. Upper Saddle River, NJ: Prentice Hall

## Slide 43: coordinating cross cultural staff
Richer communication media improve cross-cultural communications
Richness is a medium’s ability to transmit multiple information cues, enable personal focus and enhance feedback
A richer communication medium reduces misunderstandings and confusion in global activities
Using rich communications media is effective for improving collaboration, and the management of distributed knowledge.
The richest communication medium is face-to-face but it is also the most restrictive because all parties must be present at the same place and at the same time
Email, discussion board, teleconference are not as rich but are less restrictive
[1] Weick, K. & P. Van Orden (1990, Spring). Organizing on a Global Scale: A Research and Teaching Agenda. Human Resource Management, 29(1), 49-61. Retrieved from Ebscohost.
[2] Thill, J. & C. Bovee (2004). Excellence in business communication. 6th edition. Prentice Hall. Retrieved electronic version from http://www.coursecompass.com/C

## Slide 44: coordinating cross cultural staff
Global virtual teams can compensate for national cultural influence by sponsoring a vigorous project management culture
By emphasizing project management attitudes and values, a global virtual team can moderate the influence of national culture.
Research has revealed that a dedicated project management training program improves international project performance by introducing and reinforcing project management attitudes and beliefs
[1] Kendra, K. & L. Taplin (2004, April). Project success: A cultural framework. Project Management Journat, 35(1), 30-45. Retrieved from Ebscohost
[2] Wang, X. & L. Liu (2007, September). Cultural barriers to the use of western project management in Chinese enterprises: Some empirical evidence from Yunnan province. Project Management Journal, 38(3), 61-73.

## Slide 45: coordinating cross cultural staff
Carmel and Tjia recommend staff rotations as another step for integrating resources from different cultures.
With staff members from different cultures at each location, the distant locations don’t appear so alien.
Another approach is to hire bi-cultural employees with the intent of providing a familiar presence to team members from a distant culture
Finally, intercultural sensitivity training can avoid misunderstandings and confusion in multi-cultural teams
[1] Carmel, E. & P. Tjia (2005). Offshoring information technology. Cambridge, United Kingdom: Cambridge University Press.
[2] Thill, J. & C. Bovee (2004). Excellence in business communication. 6th edition. Prentice Hall. Retrieved electronic version from http://www.coursecompass.com/

## Slide 46: coordinating cross cultural staff
Team Need | Mitigation
Commitment to Mission | Make purposes clear to all team members Identify how culture might change understanding of mission Use kick-off meetings and celebrations to instill unity If team is too diverse or too large consider dividing it into subteams
Roles are balanced and shared | Boss orientation in some cultures must be discussed and to the extent possible have people step up according to knowledge (Project Management training may help with this) Introduce team members to each other and maintain staff directory of roles, expertise and responsibilities. Directory should include photos of staff and their work location, local attractions, key holidays
[1] Freedman, S. (2008). Combatting Confusion. In Nemiro, J., M. Beyerlein, L. Bradley, S. Beyerlein (Eds). The Handbook of High-Performance Virtual Teams (367-390). San Francisco: Jossey-Bass.

## Slide 47: coordinating cross cultural staff
Team Need | Mitigation
Focus on problem solving not interpersonal issues | Promote strong relationships Provide structure through roles and responsibilities chart on team Web site Have people who are familiar with both cultures in a communication and check for potential misunderstandings Use face-to-face meetings to resolve conflicts Team members from collectivist cultures communicate issues with subtlety so be aware of this
Differences of opinion are freely discussed | Ask for clarification to ensure an understanding of a communication from another culture Ask for feedback in a manner that doesn’t make them sound critical: e.g., “What are the risks with this approach?”
[1] Freedman, S. (2008). Combatting Confusion. In Nemiro, J., M. Beyerlein, L. Bradley, S. Beyerlein (Eds). The Handbook of High-Performance Virtual Teams (367-390). San Francisco: Jossey-Bass.

## Slide 48: coordinating cross cultural staff
Team Need | Mitigation
Foster risk taking and creative thinking | Have discussions on the value of learning from mistakes Use indirect and group communication when exploring mistakes Have open discussions on risk attitudes among different cultures
Overcome the difficulties of working on virtual and global teams | Understand the frustration of virtual teams but not as an excuse for not accomplishing the mission Work with people who are struggling and not actively participating
[1] Freedman, S. (2008). Combatting Confusion. In Nemiro, J., M. Beyerlein, L. Bradley, S. Beyerlein (Eds). The Handbook of High-Performance Virtual Teams (367-390). San Francisco: Jossey-Bass.

## Slide 49: Conclusions
  In summary, executing a business activity quite naturally involves communication and interaction between the negotiating parties.
  When the parties are from different cultures, there will be differences in how each party interprets communications, assesses risk levels, conducts negotiations, and determines the acceptable risk posture they are willing to tolerate.
  These cultural differences can have significant impacts on business transactions if they are not properly mitigated.

## Slide 50: Conclusions
  Important mitigation techniques are
  Understand the different cultures on the team with Hofstede tool
  Train and coach members in team and project management
  Use liaison structures
  Rotate staff between locations
  Hire staff with knowledge of how the other cultures might impact team
  Train in cross-cultural sensitivity
  Use rich communications media

## Slide 51
Distributed Knowledge
Leadership in Global and Virtual Teams
Communications
Review